## Slide 1
Stakeholder Analysis
Stakeholder | Role | Power (H/M/L) | Interest (H/M/L) | Notes
Bugs Bunny | Product Owner | H | H | Role: Primary recipient and user of the Man Cave. Co-owner. Interest: Very High. The project is for his direct benefit, enjoyment, and relaxation. Deeply invested in the features, design, and final outcome meeting his personal vision. Influence: Very High. As the primary owner and end-user, his decisions on design, features, and final acceptance are critical. Can directly impact scope and direction. Key Needs/Expectations: A personalized, comfortable space meeting all specified deliverables (large TV, additional TVs, sound system, fish tank, bar, security, memorabilia display), functionality for entertainment, timely completion, adherence to his vision. Management Strategy: Manage Closely. Requires frequent communication, active involvement in key design and feature decisions, regular updates, and formal sign-off at key milestones.
Lola Bunny | Product Owner | H | H | Role: Co-owner of the property. Interest: High. While primarily for Bugs, she likely has a strong interest in the project's impact on the home's overall aesthetics, value, budget adherence. Influence: High. As a co-owner, she likely shares decision-making power, especially regarding budget, major aesthetic choices, and final approval. Key Needs/Expectations: An outcome that is aesthetically pleasing, fits within the home's context, stays within budget Management Strategy: Manage Closely. Similar to Bugs, requires regular communication and involvement in key decisions.

## Slide 2
Stakeholder Analysis
Stakeholder | Role | Power (H/M/L) | Interest (H/M/L) | Notes
Tom and Jerry | Project Sponsor | H | M/H | Role: Providing sponsorship Interest: Medium to High. Invested in the project's successful completion within the agreed parameters (scope, budget, timeline).. Influence: High. As sponsors, they likely hold significant authority, potentially controlling the budget, approving major scope changes, and providing final go-ahead or resources. Key Needs/Expectations: Project success, adherence to budget ($75,000) and timeline (completion by Sept 1, 2025), clear communication on progress and issues (especially financial), responsible management of resources. Management Strategy: Keep Satisfied/Informed. Provide regular, concise status reports focusing on budget, schedule, and major milestones/risks. Escalate critical issues or decisions requiring their input promptly. Demonstrate fiscal responsibility.
Porky Pig | Project Manager | H | H | Role: Responsible for planning, executing, monitoring, and closing the project. Interest: Very High. Directly responsible for delivering the project successfully according to the charter. Influence: Medium to High. Manages daily operations, directs resources (implicitly), manages risks, and controls project communication flow. Key Needs/Expectations: Clear scope and requirements, timely decisions from owners/sponsors, cooperation from any potential vendors/installers, ability to manage risks and resources effectively, achieving the project goals within constraints. Management Strategy: (Self-Management) Maintain clear communication channels, proactively manage risks, track progress diligently, facilitate decision-making,

## Slide 3
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Porky Pig
Bug Bunny
Lola Bunny
Interest
med
Tom and Jerry
All Vendors